## Slide 1
Kick-off Meeting (23rd January)
Release version 2.0.0 (25th June)
Working Group Meeting (23rd February)
Working Group Meeting (28th March)
Working Group Meeting (27th April)
Working Group Meeting (1st June)
Kick-off Meeting (23rd January)
Release version 2.0.0 (25th June)
Working Group Meeting (23rd February)
Working Group Meeting (28th March)
Working Group Meeting (27th April)
Working Group Meeting (1st June)

## Slide 2
Kick-off Meeting (23rd January)
Release version 2.0.0 (25th June)
Working Group Meeting (23rd February)
Subject: Presentation of the new mission, considerations on the scope and methodology.
Working Group Meeting (28th March)
Subject: PoC validation of the approach, the use case and the expected results.
Working Group Meeting (27th April)
Subject: Revision of the ontology, conceptual model and design considerations.
Working Group Meeting (1st June)
Subject: Revision of the ontology, OWL implementation and results of the PoC.
9th March:
  1. Glossary acceptance by the Working Group.
  2. Sample Competency Questions available for the WG.
23rd March:
  1. Conceptual data model available for revision by WG.
  2. WG to provide competency questions
19th April: PoC and new version of the conceptual data model available for revision by WG.
26th April: PoC Report available for revision by WG.
18th June: Complete release v2.0.0 available for revision by WG.