## Slide 1
Kick-off Meeting (23rd January)
Release version 2.0.0 (25th June)
Working Group Meeting (23rd February)
Working Group Meeting (28th March)
Working Group Meeting (27th April)
Working Group Meeting (1st June)
Kick-off Meeting (23rd January)
Release version 2.0.0 (25th June)
Working Group Meeting (23rd February)
Working Group Meeting (28th March)
Working Group Meeting (27th April)
Working Group Meeting (1st June)

## Slide 2
Kick-off Meeting (23rd January)
Release version 2.0.0 (25th June)
Working Group Meeting (23rd February)
Subject: Presentation of the new mission, considerations on the scope and methodology.
Working Group Meeting (28th March)
Subject: PoC validation of the approach, the use case and the expected results.
Working Group Meeting (27th April)
Subject: Revision of the ontology, conceptual model and design considerations.
Working Group Meeting (1st June)
Subject: Results of the PoC and progress on the final version.
9th March 1. Glossary Acceptance by the Working Group.
2. Sample Competency Questions available for the WG.
23rd March 1. First draft Conceptual Data Model available for revision by WG.
19th April 1. First draft Conceptual Data Model available for revision by WG.
2. First versión of PoC available for revisión by WG.
26th April 1. PoC final report available for comments by WG.
18th June Release v2.0.0 available for review by WG